VOLUME 2

SECTION 3

SPECIAL CONDITIONS

- CONTENTS

- These conditions amplify and supplement the general conditions governing the contract. Unless the special conditions provide otherwise, the general conditions remain fully applicable. The numbering of the articles of the special conditions is not consecutive but follows the numbering of the general conditions. Other special conditions should be indicated afterwards.

Article 2	Language of the contract

2.1	The language used shall be English.

Article 4	Communication

4.1	Any written communication relating to this contract between the Contracting Authority and the Contractor must state the Contract title and identification number, and must be sent by post, fax, email or by hand to:

For the Contracting Authority:

National Authorising Office’s Office,

Ministry of Finance

P.O. Box MB 40

Accra – Ghana

Attention of Mr. Ebenezer NORTEY – Head of EU/Europe/Americas Unit / Room G13 / Annex A

Email: enortey@mofep.gov.gh / ebennort75@gmail.com

For the Contractor:

For the European Union Delegation to Ghana

Delegation of European Union to Ghana

81 Cantonments Road

P.O.Box 9505, KIA Accra

Ghana

Attention of Head of Cooperation

Email: Delegation-ghana@eeas.europa.eu

4.2	An electronic system will be used by the contracting authority and the contractor for all stages of implementation including, inter alia, management of the contract (amendments and administrative orders), reporting (including reporting on results) and payments.  The contractor will be required to register in and use the appropriate electronic exchange system to allow for the e-management of the contract.

The electronic management of the contract through the aforementioned system may commence on the date on which implementation of the contract starts, as described in Article 33 of the general conditions to the contract, or at a later date. In the latter case, the contracting authority will inform the contractor in writing that he will be required to use the electronic system for all communications within a maximum period of 3 months.

Article 5	Supervisor and supervisor’s representative

5.2	The supervisors for this contract shall be non-key experts (NKE) engaged by the respective beneficiaries to ensure refurbishments are undertaken to required specifications. The NKE shall approve Contractors Programme of Works and continuously supervise construction works (quality, schedule and budget).

5.3	The supervisor shall ensure testing of materials, systems and installations and approve for use of specified materials supplied for use on project. The NKE shall also ensure Quality Control & Assurance including examining the quality of works like workmanship, finishing, materials bought, prepared, as well as fabricated according to standards.

5.4	An administrative order shall be issued not later than two weeks after the contract has been signed by all parties and the supervisor shall ensure the contractor carries this through.

Article 7	Subcontracting

7.3	In the selection of subcontractors, the contractor shall give preference to natural persons, companies or firms of ACP States capable of implementing the tasks required on similar terms.

Article 9	Access to the site

9.1	The contractor is reminded that there is a head of delegation of the European Commission in the state of the contracting authority. The contractor is obliged to give the head of delegation free access to its sites, factories, workshops, etc., and generally assist the head of delegation, like the project Supervisor, in the performance of his duties. The same provisions also apply to the appointed representatives of the head of delegation.

All correspondence between the contractor and the contracting authority or project supervisor must be copied, for information, to the head of delegation of the European Commission at the following official address:

Delegation of European Union to Ghana

81 Cantonments Road

P.O.Box 9505, KIA Accra

Ghana

Attention of Head of Cooperation

Email: Delegation-ghana@eeas.europa.eu

Article 12	General obligations

12.9	The visibility measures must comply with rules laid down in the Communication and Visibility Manual for EU External Actions published by the European Union Commission: http://ec.europa.eu/europeaid/work/visibility/index_en.htm.

Article 15	Performance guarantee

15.1	The amount of the performance guarantee will be 10 % of the amount of the contract and any addenda thereto.

15.8	Within 60 days after the deliverance of the certificate of provisional acceptance according to Article 60.1 and the completion of any outstanding work or reservation, 50% of the amount of the performance guarantee may be released.

Article 17	Programme of implementation of tasks

Works programme to detail the activities and duration of the works should be provided within the first 2 weeks of the period of implementation of tasks. Approval of a work programme by the supervisor's representative or supervisor does not constitute a contract change.

Article 19	Contractor’s drawings and execution studies

19.1	It is not foreseen for the contractor to draw up detailed drawings for approval by the supervisor.

19.7	Language is English.

Article 20	Sufficiency of tender prices

The contractor is expected to have visited the site and acquainted himself with the scope of work in order to make sufficient provision for adequate pricing of the tender.

Article 21	Exceptional risks

21.4	No special weather condition expected.

Article 24	Interference with traffic

24.1	No permission is required to impede traffic on communication links as interference with traffic is not foreseen.

24.2	No special measures shall be required by the contractor in respect of traffic as this is not foreseen.

Article 27	Demolished materials

27.2	Demolition materials shall not become the property of the contracting authority.

27.4	The contractor shall remove demolition materials.

Article 29	Temporary works

29.2	The design of particular temporary works is not the responsibility of the contracting authority.

Article 30	Soil studies

30.1	No soil studies are expected in this contract.

Article 32	Patents and licenses

32.1	There is no derogation from Article 32 of the general conditions.

Article 34	Period of implementation of tasks

34.1	The period of implementation shall be 150 calendar days upon issuance of an Administrative Order starting the period of implementation of tasks (commencement order).

Article 36	Delays in the implementation of tasks

36.1	The rate of liquidated damages for delays in the completion of works shall be 0.1% of the contract price for every day or part thereof which elapses between the end of the period of implementation of tasks and the actual date of completion, up to a maximum amount of 10 % of the contract price or, if the contract is subdivided into phases, 10 % of the price of the phase concerned.

Article 39	Work register

39.1	 Work register is not required.

39.2	 There shall be no technical rules for drawing up statements. This shall not be applicable to this contract.

Article 40	Origin and quality of works and materials

## 40.1	All goods purchased under the contract must originate in any eligible source country as defined in 11th EDF programme. However, the goods to be purchased may originate from any country, whenever the total price of the estimated quantity of those goods, as reflected in a separate item of the Bill of quantities (Volume 4.3.2) is below EUR 100 000.

- A category of similar goods to be purchased shall not be broken down over more than 1 item of the bill of quantities (Volume 4.3.2).

## For these purposes, ‘origin’ means the place where the goods are mined, grown, produced or manufactured and/or from which services are provided. The origin of the goods must be determined according to the EU Customs Code or the applicable international agreement.

## Goods originating in the EU include goods originating in the Overseas Countries and Territories.

When importing goods, any change in the specified origin must be pointed out to the project supervisor and approved by him.

40.2	The works and the objects, appliances, equipment or materials used in their construction must comply with:

(*)	the following specifications

(*)	the requirements of VOLUME 3 - TECHNICAL SPECIFICATIONS.

Article 41	Inspection and testing

Inspection and testing shall be done at the sites of construction in accordance with Article 41 of the general conditions and the practical arrangements for testing.

Article 43	Ownership of plant and materials

43.2	the ownership of materials shall be deemed to be vested in the Contracting Authority when they have been brought onto the site.

Article 44:	General principles for payments

44.1	Payments shall be made in EUR.

44.2	If invoices are submitted to the contracting authority, the contractor shall inform the European Commission thereof by sending a copy to

Delegation of European Union to Ghana

81 Cantonments Road

P.O.Box 9505, KIA Accra

Ghana

Attention of Head of Cooperation

Email: Delegation-ghana@eeas.europa.eu

Article 46	Pre-financing

46.1	Pre-financing is possible.

46.2	The total amount of the pre-financing is 30% of the original contract price.

46.3(c)	When (i) the pre-financing requested is equal or below EUR 300 000 and (ii) the contracting authority does not require a financial guarantee following a risk assessment, by derogation from Article 46.3(c) of the general conditions no pre-financing guarantee is required.

46.8	Repayment of the pre-financing shall take the form of deductions based on monthly claims.

- The flat-rate pre-financing (maximum of 10 %) shall be repaid by means of deductions from instalments and, if necessary, the balance due to the contractor. This repayment shall begin with the first instalment and be completed, at the very latest, by the time 80 % of the amount of the contract has been paid.

Repayment shall be made in the same currency as the pre-financing.

The amount to be deducted from each instalment shall be calculated using the following formula:

R=Va×DVt×0.8

where:

R = the amount to be repaid

Va = the total amount of pre-financing

Vt = the initial contract amount

D = the amount of the instalment.

The result is rounded up to two decimal places.

- The pre-financing for plant, machinery and tools — and the pre-financing for other major prior outlays (20 % maximum) — shall be repaid by means of deductions from instalments and, if necessary, the balance due to the contractor. Repayment shall begin with the first instalment and end, at the very latest, by the time 90 % of the amount of the contract has been paid.

The amount to be deducted from each instalment shall be calculated using the following formula:

R=Va×DVt×0.9

where:

R = the amount to be repaid

Va = the total amount of pre-financing

Vt = the initial contract amount

D = the amount of the instalment.

Article 47	Retention monies

47.1	The sum which shall be retained by way of provision of a retention guarantee, to meet the contractor’s obligations during the defect liability period shall be ten percent (10%) of the contract price.

The retention guarantee must be furnished before the first interim payment request.

Article 50	Interim payments

50.1	There will be a maximum of 1 (one) interim payment only, followed by 1 (one) final payment upon provisional acceptance.

Article 51	Final statement of account

51.1	The contractor shall, submit to the supervisor a draft final statement of account when it applies for the provisional acceptance certificate. In order to enable the supervisor to prepare the final statement of account, the draft final statement of account is submitted with supporting documents showing in detail the value of the work done in accordance with the contract and all further sums which the contractor considers to be due to it under the contract.

Article 61	Defects liability

61.1	The defects liability period is defined as the period commencing on the date of provisional acceptance, during which the contractor is required to make good any effect in, or damage to, any part of the work which may appear or occur during this period as notify by the supervisor or the contracting authority. The rights and obligations of the parties with regard to this defects liability period are laid down in Article 61 of the general conditions.

61.6 	Defects liability work necessitated by normal wear and tear shall not be considered under this contract to be the contractors liability.

61.7	The duration of the defects liability period is 90 days.

Article 68	Dispute settlement

68.4	Any dispute arising out of or relating to this contract which cannot be settled otherwise shall

(a)	in the case of a national contract, be settled in accordance with the national legislation of the state of the contracting authority; and

(b)	in the case of a transnational contract, be settled either:

(i)	if the parties to the contract so agree, in accordance with the national legislation of the state of the contracting authority or its established international practices; or

(ii)	by arbitration in accordance with the procedural rules on conciliation and arbitration of contracts financed by the European Development Fund, adopted by Decision No 3/90 of the ACP-EEC Council of Ministers of 29 March 1990 (Official Journal No L 382 of 31.12.1990, Annex A12 of the practical guide.)

* * *