VOLUME 2

SECTION 3

SPECIAL CONDITIONS

- CONTENTS

- These conditions amplify and supplement the general conditions governing the contract. Unless the special conditions provide otherwise, the general conditions remain fully applicable. The numbering of the articles of the special conditions is not consecutive but follows the numbering of the general conditions. Other special conditions should be indicated afterwards.

Article 2	Language of the contract

2.1	The language used shall be English.

Article 4	Communication

4.1	Any written communication relating to this contract between the Contracting Authority and the Contractor must state the Contract title and identification number, and must be sent by post, fax, email or by hand to:

For the Contracting Authority:

National Authorising Office’s Office,

Ministry of Finance

P.O. Box MB 40

Accra – Ghana

Attention of Mr. Ebenezer NORTEY – Head of EU/Europe/Americas Unit / Room G13 / Annex A

Email: enortey@mofep.gov.gh / ebennort75@gmail.com

For the Contractor:

….

….

….

For the European Union Delegation to Ghana

Delegation of European Union to Ghana

81 Cantonments Road

P.O.Box 9505, KIA Accra

Ghana

Attention of Head of Cooperation

Email: Delegation-ghana@eeas.europa.eu

4.2	An electronic system will be used by the contracting authority and the contractor for all stages of implementation including, inter alia, management of the contract (amendments and administrative orders), reporting (including reporting on results) and payments.  The contractor will be required to register in and use the appropriate electronic exchange system to allow for the e-management of the contract.

The electronic management of the contract through the aforementioned system may commence on the date on which implementation of the contract starts, as described in Article 33 of the general conditions to the contract, or at a later date. In the latter case, the contracting authority will inform the contractor in writing that he will be required to use the electronic system for all communications within a maximum period of 3 months.

Article 5	Supervisor and supervisor’s representative

5.2	The Ministry of MRH, in case required by delegation to the Ghana Highway Authority, shall be the supervisor of the contract.

5.3	The supervisor shall ensure that the contractor is performing testing of materials, systems and installation and approves them for use in the project, all in accordance to the specifications, drawings and Bill of Quantities. The Supervisor shall also ensure Quality Control & Assurance, including examining the quality of works, workmanship, finishing, materials bought, prepared as well as fabricated according to specified standard.

The supervisor will measure and certify quantities due under the contract. He subsequently will guide, assess and certify interim payment request, drawn up by the contractor.

5.4	Administrative Orders changing the content of the contract in material or financial sense, require the obtaining of approval by the Contracting Authority and non-objection by the European Union.

Article 7	Subcontracting

7.3	In the selection of subcontractors, the contractor shall give preference to natural persons, companies or firms of ACP States capable of implementing the tasks required on similar terms.

Article 9	Access to the site

9.1	The contractor is reminded that there is a head of delegation of the European Commission in the state of the contracting authority. The contractor is obliged to give the head of delegation free access to its sites, factories, workshops, etc., and generally assist the head of delegation, like the project Supervisor, in the performance of his duties. The same provisions also apply to the appointed representatives of the head of delegation.

All correspondence between the contractor and the contracting authority or project supervisor must be copied, for information, to the head of delegation of the European Commission at the following official address:

Delegation of European Union to Ghana

81 Cantonments Road

P.O.Box 9505, KIA Accra

Ghana

Attention of Head of Cooperation

Email: Delegation-ghana@eeas.europa.eu

Article 12	General obligations

12.9	The visibility measures must comply with rules laid down in the Communication and Visibility Manual for EU External Actions published by the European Union Commission: http://ec.europa.eu/europeaid/work/visibility/index_en.htm.

Article 15	Performance guarantee

15.1	The amount of the performance guarantee will be 10 % of the amount of the contract and any addenda thereto.

Article 16	Liabilities and insurance

16.1	The contractor will provide all insurances and liability for damage to the works in line with the General Conditions and upon instruction of the Supervisor of the works.

Article 17	Programme of implementation of tasks

Works programme to detail the activities and duration of the works should be provided within the first 2 weeks of the period of implementation of tasks. Approval of a work programme by the supervisor's representative or supervisor does not constitute a contract change.

Article 19	Contractor’s drawings and execution studies

19.1	The Contractor shall submit to the Supervisor for approval:

(a)	such drawings, plans, programmes, documents, samples and/or models as maybe specified in the contract within the time limits laid down therein or in the programme of implementation of tasks;

(b) such drawings, plans, programmes, documents, samples and/or models as the Supervisor may reasonably require for the implementation of tasks;

The Contractor shall the in (a) and (b) referred documentation, he is to provide for the Supervisor's approval at least 3 weeks before commencing a particular phase of construction of the works.

19.7	The language of the manuals and drawings is English.

Article 24	Interference with traffic

24.2	The Contractor shall at all times ensure that the road is open for passage of the traffic. Where necessary, by-passes, river crossings, or diversions shall be constructed and maintained by the Contractor before existing roads, bridges or culverts are severed. The cost of ensuring that public traffic is not interrupted is to be factored in in the general pricing of all BoQ-items.

The Contractor shall take all possible precautions to ensure safe travel on diversion roads.

If any operation connected with traffic necessitates the obstruction or closure of any road or any other Right of Way, the approval of the Supervisor and the concerned authorities shall be obtained by the Contractor, well in advance.

Article 27	Demolished materials

27.2	 Demolition materials shall not become the property of the contracting authority.

27.4	The contractor shall remove demolition materials.

Article 29	Temporary works

29.2	The design of particular temporary works is not the responsibility of the contracting authority.

Article 30	Soil studies

30.1	The Contractor shall at his own cost perform the soil studies, deemed necessary by the Supervisor for implementing the works.

Article 34	Period of implementation of tasks

34.1	The period of implementation of tasks shall be Twelve (12) months, which includes the mobilisation period.

Article 36	Delays in the implementation of tasks

36.1	The rate of liquidated damages for delays in the completion of works shall be 0.1% of the contract price for every day or part thereof which elapses between the end of the period of implementation of tasks and the actual date of completion, up to a maximum amount of 10 % of the contract price or, if the contract is subdivided into phases, 10 % of the price of the phase concerned.

Article 39	Work register

39.1	The format of the work register shall be proposed to the Supervisor for his approval.

Article 40	Origin and quality of works and materials

## 40.1	All goods purchased under the contract must originate in any eligible source country as defined in the 11th EDF programme. However, the goods to be purchased may originate from any country, whenever the total price of the estimated quantity of those goods, as reflected in a separate item of the Bill of quantities (Volume 4.3.2) is below EUR 100 000.

- A category of similar goods to be purchased shall not be broken down over more than 1 item of the bill of quantities (Volume 4.3.2).

## For these purposes, ‘origin’ means the place where the goods are mined, grown, produced or manufactured and/or from which services are provided. The origin of the goods must be determined according to the EU Customs Code or the applicable international agreement.

## Goods originating in the EU include goods originating in the Overseas Countries and Territories.

When importing goods, any change in the specified origin must be pointed out to the project supervisor and approved by him.

40.2	The works and the objects, appliances, equipment or materials used in their construction must comply with:

(*)	the following specifications as per contract, or, as amended by the Supervisor via administrative order.

(*)	the requirements of Volume 3 – Technical Specifications and Volume 4 – Bill of Quantities.

40.3	Preliminary technical acceptance by the Supervisor is necessary on all supplies to be incorporated in the works, before incorporation into the works.

The Supervisor shall determine a list of material items, which will require technical acceptance before incorporation into the works.

Article 41	Inspection and testing

Inspection and testing shall be done at the sites of construction in accordance with Article 41 of the general conditions and the practical arrangements for testing.

Article 43	Ownership of plant and materials

43.2	The ownership of the materials shall be deemed to be vested in the contracting authority when they have been brought onto the site or they have been incorporated in an interim certificate as per Article 50.

Article 44	General principles for payments

44.1	Payments shall be made in euro.

44.2	If invoices are submitted to the contracting authority, the contractor shall inform the European Commission thereof by sending a copy to

Delegation of European Union to Ghana

81 Cantonments Road

P.O.Box 9505, KIA Accra

Ghana

Attention of Head of finance and contract

Email: Delegation-ghana-fcs@eeas.europa.eu

Article 46	Pre-financing

46.1	Pre-financing is possible.

46.2	The total maximum amount of the pre-financing is 10% of the original contract price, as lump-sum only.

46.8	Repayment of the pre-financing shall take the form of deductions based on monthly claims.

- The flat-rate pre-financing (maximum of 10 %) shall be repaid by means of deductions from instalments and, if necessary, the balance due to the contractor. This repayment shall begin with the first instalment and be completed, at the very latest, by the time 80 % of the amount of the contract has been paid.

Repayment shall be made in the same currency as the pre-financing.

The amount to be deducted from each instalment shall be calculated using the following formula:

R=Va×DVt×0.8

where:

R = the amount to be repaid

Va = the total amount of pre-financing

Vt = the initial contract amount

D = the amount of the instalment.

The result is rounded up to two decimal places.

Article 47	Retention monies

47.1	The sum to be retained from interim payments to guarantee implementation of the contractor’s obligations during the defects liability period is 10 % of each instalment.

Article 48	Price revision

48.1	The contract shall be at fixed prices which shall not be revised.

Article 49	Measurement

49.1	This is a unit-price contract.

Article 50	Interim payments

50.1	Regardless the application of pre-financing, there will a maximum of 3 (three) interim payments, followed by 1 (one) final payment. The minimum amount per interim payment should be equal or greater than 25% of the contract sum.

The contractor is not allowed to submit monthly interim payment requests.

Article 51	Final statement of account

51.1	The contractor shall, submit to the supervisor a draft final statement of account when it applies for the provisional acceptance certificate. In order to enable the supervisor to prepare the final statement of account, the draft final statement of account is submitted with supporting documents showing in detail the value of the work done in accordance with the contract and all further sums which the contractor considers to be due to it under the contract.

51.2	Within 60 days from issuing the certificate of final acceptance referred to in Article 62, the supervisor shall prepare and signed the final statement of account.

Article 60	Provisional acceptance

60.1	In complement to Article 60.1 of the general conditions, the European Union will be invited for the provisional acceptance.

Article 61	Defects liability

61.1	The defects liability period is defined as the period commencing on the date of provisional acceptance, during which the contractor is required to make good any effect in, or damage to, any part of the work which may appear or occur during this period as notify by the supervisor or the contracting authority. The rights and obligations of the parties with regard to this defects liability period are laid down in Article 61 of the general conditions.

Article 68	Dispute settlement

68.4	Any dispute arising out of or relating to this contract which cannot be settled otherwise shall

(a)	in the case of a national contract, be settled in accordance with the national legislation of the state of the contracting authority; and

(b)	in the case of a transnational contract, be settled either:

(i)	if the parties to the contract so agree, in accordance with the national legislation of the state of the contracting authority or its established international practices; or

(ii)	by arbitration in accordance with the procedural rules on conciliation and arbitration of contracts financed by the European Development Fund, adopted by Decision No 3/90 of the ACP-EEC Council of Ministers of 29 March 1990 (Official Journal No L 382 of 31.12.1990, Annex A12 of the practical guide.)

Article 72	Data protection

1. Processing of personal data related to the implementation of the contract by the contracting authority takes place in accordance with the national legislation of the state of the contracting authority and with the provisions of the respective financing agreement.

2. To the extent that the contract covers an action financed by the European Union, the Contracting Authority may share communications related to the implementation of the contract, with the European Commission. These exchanges shall be made to the Commission, solely for the purpose of allowing the latter to exercise its rights and obligations under the applicable legislative framework and under the financing agreement with the Partner country – contracting authority. The exchanges may involve transfers of personal data (such as names, contact details, signatures and CVs) of natural persons involved in the implementation of the contract (such as contractors, staff, experts, trainees, subcontractors, insurers, guarantors, auditors and legal counsel). In cases where the contractor is processing personal data in the context of the implementation of the contract, he/she shall accordingly inform the data subjects of the possible transmission of their data to the Commission. When personal data is transmitted to the Commission, the latter processes them in accordance with Regulation (EU) 2018/1725 of the European Parliament and of the Council of 23 October 2018 on the protection of natural persons with regard to the processing of personal data by the Union institutions, bodies, offices and agencies and on the free movement of such data, and repealing Regulation (EC) No 45/2001 and Decision No 1247/2002/EC and as detailed in the specific privacy statement published at ePRAG.

* * *

OJ L 205 of 21.11.2018, p. 39